PROJECT DEFINITION REPORT

(PDR)

CU-Connect

A Unified, Role-Based Student–Faculty–Admin Platform for Chitkara University

Node.js Full-Stack Web Application

| Field | Detail |
| --- | --- |
| Document Type | Project Definition Report (Product Requirements Document) |
| Platform | Web Application (PWA-first) — Node.js Backend |
| Prepared For | Chitkara University — Engineering & Project Stakeholders |
| Version | 1.0 |
| Date | July 2026 |
| Status | Draft for Review |

# Table of Contents

# 1. Executive Summary

Chitkara University currently runs its academic and administrative processes — attendance, course handouts, exam results, leave approvals, and coding practice/assessment — through fragmented, largely manual or spreadsheet-based systems. This causes delays, lost records, duplicated effort, and no single audit trail for administrators.

CU-Connect is proposed as a single, Node.js-backed, role-based web platform (built PWA-first, with a native mobile shell as a later phase) that consolidates six functional domains — academics, attendance, leave management, an online coding IDE, a multi-department course catalog, and campus navigation — behind one authentication and permission layer.

This document is the Project Definition Report (PDR): it converts the problem statement into a structured scope, functional/non-functional requirement set, data model, technical architecture, phased delivery plan, and a consolidated list of key points that must not be dropped during implementation.

# 2. Background and Problem Definition

## 2.1 Current State

- Attendance and results are tracked manually or in isolated departmental tools, with no student-facing visibility into safe bunk limits.

- Leave and Gate Pass approvals happen offline (paper forms, WhatsApp, email) with no unified audit trail for administration.

- No unified coding practice or assessment environment exists for CSE-AIML/CSE-AIFT within the university's own ecosystem.

- Course and syllabus material (CHOs) is scattered across PDFs, notices, and third-party LMS tools that do not scale across all nine departments.

- Students receive no automated, real-time notification when attendance, marks, or leave status changes.

- There is no digital way for new students, staff, or visitors to navigate the physical campus.

## 2.2 Problem Statement

There is a need for a centralized, secure, role-based web and mobile application for Chitkara University that lets students track attendance and safe-bunk limits, access year-wise CHOs, view results, apply for Gate Pass/ML/DL with correct routing and admin auditability, practice and be auto-graded on coding assessments, browse a multi-department course catalog, receive real-time push notifications, and navigate the campus — all gated by role (Student / Teacher / Club Member / Admin).

# 3. Objectives

- Design a secure, scalable Role-Based Access Control (RBAC) system distinguishing Student, Teacher, Club Member, and Admin privileges.

- Build an attendance module with a bunk calculator against the university's minimum attendance policy (e.g. 75%).

- Create a CHO/syllabus repository structured by Year → Branch → Semester → Subject, with version history.

- Implement a results module for transparent, timely mark publishing and class-average comparison.

- Implement an SGPA/CGPA calculator that computes semester and cumulative GPA and flags a “good marks” performance band for scores of 9.0 and above.

- Build a leave management workflow (Gate Pass/ML/DL) with correct routing and a permanent admin-level audit record.

- Integrate a sandboxed online IDE (Python, C, C++, Java, JavaScript, SQL, ML/Gen-AI notebooks) with auto-grading for CSE-AIML/AIFT.

- Develop a multi-department course catalog spanning technical and non-technical programs with theory, MCQ, and (where applicable) coding content.

- Enable background push notifications so users stay informed without the app open.

- Provide an interactive, campus-specific navigation map with an optional photo-based location-finder feature.

# 4. Scope of the Project

## 4.1 In Scope (Version 1.0)

- Student / Teacher / Club Member / Admin portals with signup-time role, branch, year, and club selection.

- Attendance tracking and bunk calculator with per-subject and cumulative visual charts.

- CHO repository across all four years, all branches, with version history.

- Results viewing with grade trends and anonymized class-average comparison.

- Gate Pass / Medical Leave / Duty Leave request-and-approval workflow with admin audit logging.

- Sandboxed multi-language IDE with auto-graded coding assessments (CSE-AIML/AIFT only).

- Course catalog for Engineering, Pharmacy, BBA, Hotel Management, Design, Architecture, Fine Arts, Psychology, and Nursing.

- Push notifications (Web Push/VAPID for PWA; FCM if a native shell is added).

- Chitkara University-specific campus map with search-by-room/block and photo-assisted location lookup.

- Secure authentication and server-side role-based authorization on every endpoint.

## 4.2 Out of Scope (Version 1.0)

- Payment / fee management.

- Hostel allocation.

- Library management.

- Integration with any pre-existing university ERP, unless explicitly required in a later phase.

# 5. Stakeholders and Role-Based Access Control

Every user selects a Role, Branch/Department, Year, and optionally a Club at signup. Club affiliation determines the routing of leave-approval requests. Teacher and Admin accounts require an admin-approval gate at signup to prevent self-elevation of privilege.

| Role | Access Scope |
| --- | --- |
| Student | Own attendance + bunk calculator; own CHO/syllabus for year & branch; own results; apply for Gate Pass/ML/DL; use the IDE; enrolled course content; notifications; campus map. |
| Club Member | Everything a Student/Teacher has, plus an approval queue for leave requests routed to their specific club. |
| Teacher | Attendance/marks for assigned sections only; upload/update CHO & syllabus for their subject; create/grade results; approve/reject DL/ML/Gate Pass routed to them; post assignments/MCQs/coding questions. |
| Admin | Full read-only audit visibility into all attendance, results, and leave records; user & role management; course/CHO management across all years/branches; analytics dashboards. |

# 6. Functional Requirements

## 6.1 Authentication and Onboarding

- Signup/Login via email + university ID; OTP or JWT-based session; passwords hashed with bcrypt/argon2.

- Role selection + Branch + Year + Club selection captured at signup.

- Forgot-password / reset flow.

- Admin-approval gate specifically for Teacher/Admin account creation.

## 6.2 CHO (Course Handout) / Syllabus Repository

- Organized by Year (1st–4th) → Branch → Semester → Subject.

- Teachers/Admins upload or update CHO PDFs or structured syllabus data (topics, unit-wise breakdown, credit hours, textbooks).

- Students view only CHOs relevant to their own year/branch, with a read-only preview of upcoming years.

- Version history so older CHOs are retained when updated.

## 6.3 Attendance Tracking and Bunk Calculator

- Subject-wise and overall attendance percentage.

- Bunk Calculator: given current attendance %, total classes held, and the minimum attendance requirement, computes how many more classes can safely be missed, or how many consecutive classes must be attended to recover if below threshold.

- Visual bar/donut charts per subject and cumulative.

- Teachers mark attendance per lecture; changes sync immediately to the student view.

## 6.4 Test / Exam Results

- Teachers upload marks per test/assignment/exam per subject.

- Students view marks, grade trends, and an anonymized comparison to the class average.

- Admin sees aggregate performance analytics across branches and years.

## 6.5 Leave Management: Gate Pass, Medical Leave (ML), Duty Leave (DL)

- Student applies with reason, dates, and (for DL) a supporting event/club reference.

- Gate Pass routes to Warden/designated Teacher; DL routes to the specific Club Member/Coordinator tied to the event; ML routes to Teacher/Medical Officer with optional doctor's-note upload.

- Every application is simultaneously logged to a central Admin store with read/audit access, regardless of who approves it.

- Status pipeline: Pending → Under Review → Approved/Rejected, with a push notification on every status change.

## 6.6 Online Multi-Language IDE (Code Execution Engine)

- Supported languages: Python, C, C++, Java, JavaScript, SQL, plus sandboxed Python notebooks for ML/Gen-AI workflows (numpy/pandas/scikit-learn).

- Code executes only in an isolated service — Docker containers per language, or a self-hosted judge engine (e.g. Judge0), or ephemeral serverless runners — never on the main app server.

- Two modes: open practice/playground for any logged-in student, and coding assignments/tests specifically for CSE-AIML and CSE-AIFT.

- Auto-grading runs submissions against hidden test cases and returns pass/fail plus runtime/memory statistics.

## 6.7 Multi-Department Course Catalog

| Category | Programs |
| --- | --- |
| Engineering / CS | CSE-AIML, CSE-AIFT — theory + MCQs + coding questions |
| Design & Arts Management | Design, Fine Arts, Architecture |
| Business Management | BBA, Hotel Management |
| Health Sciences | Pharmacy, Nursing |
| Humanities | Psychology |

- Every course includes theory notes/modules and an MCQ bank; coding question sets tied to the IDE apply only to CSE-AIML/CSE-AIFT.

- Non-CS courses receive theory + MCQ assessments only — no code execution surface is exposed to them.

## 6.8 Push Notifications

- Web Push API + Service Worker for the PWA path; Firebase Cloud Messaging (FCM) if wrapped as native/React Native later — a plain closed browser tab cannot receive push, so this architectural choice must be made deliberately up front.

- Recommended sequencing: ship as an installable PWA first; add FCM through a thin React Native shell later only if app-store presence becomes a requirement.

- Trigger events: attendance marked, marks published, leave status changed, new CHO uploaded, exam/assignment deadlines approaching.

## 6.9 Campus Navigation

- Custom map scoped strictly to the Chitkara University campus — not general-purpose routing.

- Mapbox GL JS or Leaflet.js with a custom GeoJSON/tile layer pinning blocks, labs, hostels, canteens, and the sports complex.

- Optional indoor floor-plan overlays per block; search-by-room/block; “navigate to” with a walking-path overlay.

- Camera-assisted location feature: a user photographs their surroundings to help identify their current location on campus.

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Role checks enforced server-side on every endpoint — never trust client-side role hiding. Rate-limiting on auth and IDE execution endpoints. Sandboxed code execution with CPU/memory/time limits. |
| Scalability | Designed to support thousands of concurrent students during exam and result-publishing windows. |
| Auditability | Immutable admin-level logs for leave approvals and grade changes. |
| Availability | Push notification delivery degrades gracefully when a client is offline, via a queue-and-retry mechanism. |
| Performance | Attendance/result views and bunk-calculator computations should render in near-real time (sub-second) under normal load. |
| Data Privacy | Personal, medical (ML documents), and academic data handled per applicable Indian data-protection regulation (DPDP Act, 2023), with access strictly limited by role. |
| Usability | Responsive design across mobile and desktop; accessible to users with varying technical proficiency across all nine departments. |

# 8. Proposed Technical Architecture

## 8.1 Technology Stack

| Layer | Recommendation |
| --- | --- |
| Backend | Node.js + Express/Fastify, REST or GraphQL API |
| Database | PostgreSQL (relational data: users, attendance, marks, leaves) + Redis (sessions/cache) |
| Auth | JWT + refresh tokens; bcrypt/argon2 password hashing |
| Frontend | React (Vite) or Next.js with Tailwind CSS |
| Mobile Shell | PWA first; React Native later if native app-store presence is required |
| Code Execution | Judge0 (self-hosted) or Dockerized per-language sandboxes |
| Push Notifications | Web Push (VAPID) for PWA; Firebase Cloud Messaging (FCM) if native |
| Maps | Mapbox GL JS or Leaflet.js with a custom campus GeoJSON layer |
| File Storage | S3-compatible object storage for CHO PDFs and medical documents |
| Real-Time Updates | WebSockets (Socket.IO) for live attendance/leave status changes |

## 8.2 Architectural Principles

- Single RBAC/authorization middleware shared across all modules — every route, not just the UI, checks role and scope.

- Untrusted code execution fully isolated from the main application server, with strict resource ceilings and timeouts.

- Stateless API layer behind a load balancer so the platform can scale horizontally during peak exam/result windows.

- Event-driven notification pipeline (e.g. a message queue feeding Web Push/FCM) decoupled from the core request/response cycle.

# 9. Key Data Entities

| Entity | Key Attributes |
| --- | --- |
| User | role, branch, year, club |
| CHO | year, branch, semester, subject, version |
| Attendance | student, subject, date, status |
| Result | student, subject, examType, marks |
| LeaveRequest | type (GatePass/ML/DL), student, routedTo, status, docs |
| Course | category, program, hasCoding |
| Question | course, type (MCQ/Coding/Theory) |
| Submission | student, question, code, verdict |
| Notification | user, type, payload, read |
| CampusLocation | name, coordinates, block, floor |

# 10. Phased Delivery Roadmap

CU-Connect bundles the equivalent of five to six separate platforms — an LMS, an attendance system, a leave-management system, an online judge/IDE, a push-notification service, and indoor/outdoor maps. It is scoped here as a phased build rather than a single-sprint monolith.

| Phase | Focus | Deliverables |
| --- | --- | --- |
| Phase 1 | Foundation | Auth/RBAC, CHO repository, attendance + bunk calculator, basic notifications |
| Phase 2 | Academics | Results module; course catalog (theory + MCQs) for all departments |
| Phase 3 | Leave System | Gate Pass/ML/DL workflows with routing and admin audit view |
| Phase 4 | IDE & Coding | Sandboxed multi-language execution; auto-grading for CSE-AIML/AIFT |
| Phase 5 | Maps & Push | Campus navigation; full background push notification support (PWA/FCM) |

# 11. Key Points to Highlight (Do Not Drop These)

The following points are easy to under-scope in a project of this size. They are called out separately because each one has caused real production incidents or scope creep in comparable campus-platform builds.

## 11.1 Security & Access Control

- Server-side authorization only: Every role/branch/year check must be re-verified on the server on every request; client-side hiding of buttons or routes is not access control.

- Code sandbox isolation: The IDE must never execute on the same host/process as the main API — a container escape or infinite loop must not be able to affect attendance/results data.

- Admin self-elevation gate: Teacher and Admin signups must go through an explicit approval step; without this gate, anyone can grant themselves grading or audit rights.

- Medical document handling: ML supporting documents (doctor's notes) are sensitive personal data and need restricted, logged access — not general file-storage rules.

## 11.2 Data Integrity & Auditability

- Immutable audit trail: Leave approvals and grade changes should be append-only logs (not just an updated status field) so Admin oversight is meaningful, not just a snapshot.

- CHO version history: Never overwrite a syllabus in place; keep prior versions retrievable, since students may be assessed against an older CHO mid-semester.

- Dual routing + central logging: Every leave request must reach both its approver (Teacher/Club/Warden) and the central Admin store simultaneously — routing logic is a common place for silent data loss.

## 11.3 Notification Reliability

- PWA vs native decision up front: A closed browser tab cannot receive push notifications; this architectural choice (PWA + Web Push now, native FCM shell later) needs to be locked in early, since it affects the whole frontend build.

- Offline queue and retry: Notifications triggered while a user is offline must queue and retry rather than silently drop — critical for exam-result and leave-status updates.

## 11.4 Scope Discipline for the Coding Module

- Coding gated to CSE-AIML/AIFT only: Other departments (Design, BBA, Pharmacy, Nursing, etc.) should see theory/MCQ content only; exposing the code-execution surface to them is unnecessary attack surface with no product benefit.

- Resource ceilings on execution: Every code submission needs enforced CPU, memory, and wall-clock limits; without this a single bad submission can degrade the shared judge service for every student.

## 11.5 Delivery & Team Management

- This is not one sprint: Treat CU-Connect as five to six coordinated sub-projects (LMS, attendance, leave workflow, online judge, push service, maps) — plan staffing and timelines accordingly, not as a single feature list.

- Phase 1 is the foundation for everything else: RBAC and the auth model built in Phase 1 will be reused by every later module; get the permission model right before building on top of it.

## 11.6 Additional Items Worth Adding to the Backlog

- Automated testing & CI/CD: Given the scale (thousands of concurrent users at exam time) and the number of interacting modules, an automated test suite and CI/CD pipeline should be planned from Phase 1, not retrofitted later.

- Monitoring & alerting: Add application performance monitoring and error tracking (e.g. for the code-execution sandbox and notification queue) so failures during peak windows are caught before students notice.

- Backup & disaster recovery: Attendance, results, and leave records are academically and administratively critical; define an explicit backup schedule and recovery-time objective.

- Accessibility: Given the spread across nine departments with varying technical comfort, validate the UI against basic accessibility (WCAG) guidelines, not just visual design.

- Plagiarism / integrity checks: For auto-graded coding assessments, consider basic submission-similarity checks to preserve assessment integrity.

- Data-protection compliance: Confirm handling of student personal and medical data against the Indian Digital Personal Data Protection (DPDP) Act, 2023, particularly for ML document uploads and analytics dashboards.

# 12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Treating the project as a single monolithic sprint | Adopt the five-phase roadmap in Section 10; deliver and stabilize one domain before layering the next. |
| Untrusted code execution compromising the main server | Isolate execution in Docker/Judge0/serverless runners with strict CPU, memory, and time limits. |
| Silent notification loss when a device is offline | Implement a queue-and-retry delivery pipeline rather than fire-and-forget push. |
| Role or scope leakage across departments/branches/years | Centralize authorization in one server-side middleware used by every route, verified with automated access-control tests. |
| Loss of historical CHO/leave data on update | Enforce append-only/versioned storage for CHOs and leave-approval logs. |

# 13. Conclusion

CU-Connect consolidates six previously disconnected academic and administrative workflows into a single, secure, role-based Node.js platform for Chitkara University. This PDR translates the original problem statement into a concrete scope, functional and non-functional requirement set, data model, technical architecture, and phased roadmap, together with a consolidated set of key points — security, auditability, notification reliability, scope discipline on the coding module, and delivery planning — that should be treated as non-negotiable during implementation.

Recommended next step: use this document to scope detailed user stories, database schema, and API contracts for Phase 1 (Foundation) before any code is written.